City University

Syllabus

for the

Graduate School of Business and Management Professions

PM 510

## Contract Administration in Project Management: Procurement

3 Credit Hours

Effective: 11/97

Prepared by:

The Project Management Team in collaboration with the

Project Management Program Advisory Board

Copyright 1997 by City University

All rights reserved

Required Texts And Materials

Hickman, Thomas K., Hickman, William M. & Hickman, K. Thomas (1992).    Global purchasing: How to buy goods and services in foreign markets.    Homewood, IL,    Irwin Professional.

Dobler, Donald W. & Burt, David N. (1995).    Purchasing and Supply Management: Text and Cases        (6th ed.).    New York, McGraw Hill.

American Psychological Association. (1994). Publication manual of the American Psychological Association (4th ed.). Washington, DC: Author.

Access to an IBM-compatible personal computer with Internet is required. All assignments must be word-processed.

Foundation Elements For

PM510

Contract Administration in Project Management: Procurement

The Foundation Elements of PM510 Contract Administration in Project Management: Procurement include the Course Description and Learning Objectives. These are fundamental to the course and common to all modes of course delivery including regular classroom instruction, Distance Learning and Electronic Distance Learning. Although specific course activities and assignments may vary according to instructional delivery mode, all incorporate and address the same Foundation Elements.

Please consult the City University Catalog for information about general City University policies.

Course Description

This course focuses on contracts from both the vendor and customer aspects.    Emphasis on contract law, regulations and negotiations.    Focus on vendor selection, qualification, contract modification and completion.    Customer and vendor involvement, terms of payment, measurements, changes and contract modification.    The emphasis will be on building an open and trusting relationship between and among the parties.

Learning Objectives

Upon course completion you will be able to:

1.	Evaluate the significance of purchasing and subcontracting relative to their cost impact on the project;

2.	Design and construct a process for identifying and qualifying suppliers:

3.	Design and construct a process for procurement of non routine parts, materials and supplies;

4	Assess the importance of customs, and culture when negotiating outside your own culture;

5.	Create a procedure for the elements of contract administration; tracking, scheduling, budgeting and quality assurance;

6.	Assess the materials management activities, holding the cost down while constantly improving the quality of the purchased items;

7.	Evaluate the payment of the activities in order to assure payment motivates the supplier, progress payments, advanced payments, performance bonuses, and completion payments;

8.	Demonstrate the ability to analyze and evaluate the procurement relationship needed for peak performance for your own organization and that of the supplier.

Recommended Supplementary Resources

Project Management Bibliography

Print Resources

Journals:

The following professional journals feature scholarly articles of substantial length on project and general management.    These journals are recommended sources that will provide increased depth to your understanding of project management within the private or public organization.

- Journal of Business Ethics	The AMA Handbook of Project

- Project Management Journal	      Management

American Inventory & Production		Certified Purchasing Management

Control reference publications		      reference publications

Texts:

Lewis, Jordan D. (1995).    The connected corporation: How leading companies win through customer-

supplier alliances.    Monroe, LA: Free Press.

McVay, Barry L. & Thompson, Richard H. (1996).    Getting started in federal contracting:A guide

through the federal procurement maze.    Boston, MA: Panoptic Press.

Locke, Dick (1996).    Global supply management: A guide to international purchasing.    Homewood, IL:

Irwin.

Ansari, A. & Modarress, B. (1990).    Just-in-time purchasing.    Monroe, LA: Free Press.

Allegri, T. H. (1991).    Materials management handbook.    NewYork., N.Y.: Tab Bks.

Baker, R. Jerry (1992).    Policy and procedures manual for purchasing and material control.    New York,

NY: Prentice Hall.

Steele, Paul T. & Court, Brian H. (1996).    Profitable purchasing strategies: A manager’s guide for

improving organizational competitiveness through the skills of purchasing.    New York, NY:McGraw

King, Donald B. & Ritterskamp, James J. (1997).    Purchasing manager’s desk book of purchasing law.

New York, NY: Prentice Hall.    Boca Raton, FL: St.

Fernandez, Ricardo R. (1995).    Total quality in purchasing & supplier management.    Boca Raton, FL:

St. Luci Press

Leenders, Michiel R. (1994).    Value-driven purchasing: Managing the key steps in the acquisition

process. Homewood, IL:    Irwin Professional.

Weber, Richard T. (1993).    Buying and supplying quality.    Milwaukee, WI: ASQC.

Angus, R. B. & Gundersen, N. A. (1997). Planning, performing, and controlling projects: Principles and applications. Englewood Cliffs, NJ: Prentice.

Badiru, A. B. & Pulat, P. S. (1995). Comprehensive project management: Integrating optimization models, management principles, and computers. Englewood Cliffs, NJ: Prentice.

Barkley, B. T. & Saylor, J. H. (1994). Customer-driven project management: A new paradigm in total quality implementation. New York: McGraw.

Briner, W. (1991) Project leadership. New York: Van Nostrand.

Cleland, D. I. Project management handbook (2nd ed.). New York: Van Nostrand.

Clough, R. H. & Sears, G. A. (1991). Construction project management (3rd ed.). New York: Wiley.

Dinsmore, P. C. (1993). The AMA handbook of project management. New York: AMACOM.

Forsberg, K. (1996) Visualizing project management. New York: Wiley.

Frame, J. D. (1995). Managing projects in organizations; How to make the best use of time, techniques, and people (Rev. ed.). San Francisco: Jossey.

Frame, J. D. (1994). The new project management; tools for an age of rapid change, corporate reengineering, and other realities. San Francisco: Jossey.

Goldberg, A, & Rubin, K. S. (1995). Succeeding with projects: Decision frameworks for project management. Reading, MA: Addison.

Grude, K. V. (1997). Goal-directed project management. Sterling, VA: Stylus.

Kerzner, H. (1995). Project management: A systems approach to planning, scheduling, and controlling (5th Ed.). New York: Van Nostrand.

Kezsbom, D. S. (1989). Dynamic project management: A practical guide for managers and engineers. New York: Wiley.

Kharbanda, O. P. & Pinto, J. K. (1996). What made Gertie gallop?: Lessons from project failures. New York: Van Nostrand.

Kimbler, D. L. & Ferrell, W. G. (1997). Team-based project planning. New York: Chapman.

King, D. (1991). Project management made simple: A guide to successful management of computer systems projects. Englewood Cliffs, NJ: Yourdon.

Kiliem, R. L. (1997). Project management methodology: A practical guide for the next millennium. New York: Marcel.

Knutson, J. (1991). Project management: How to plan and manage successful projects. New York: AMACOM.

Laufer, A. (1996). Simultaneous management: Managing projects in a dynamic environment. New York: AMACOM.

Lewis, J. P. (1993). The project manger’s desk reference: A comprehensive guide to project planning, scheduling, evaluation, control & systems. Chicago: Probus.

Lewis, J. P. (1995). Project planning, scheduling and control: A hands-on guide to bringing projects in on time and on budget (Rev. ed.). Chicago, IL: Irwin.

Lientz, B. P. & Rea, K. P. (1995) Project management for the 21st century. San Diego, CA: Academic.

Lock, D. (1996). Project management (6th Ed.). Broolfield, VT: Gower.

O’Connell, F. (1996). How to run successful projects II: The silver bullet. New York: Prentice.

Pinto, J. K. & Kharbanda, O. P. (1995). Successful project managers: Leading your team to success. New York: Van Nostrand.

Project Management Institute (1996). A guide to the project management body of knowledge. (PMBOK Guide) Sylvan, NC: Author.

Randolph, W. A. & Posner, B. Z. (1991). Getting the job done: Managing project teams and task forces for success. Englewood Cliffs, NJ: Prentice.

Reiss, G. (1995). Project management demystifies: Today’s tools and techniques (2nd ed.). New York: Chapman.

Rosenau, M. D. & Roseman, M. D. (1991). Successful project management: A step by step approach with practical examples (2nd Ed.). New York: Van Nostrand.

Shaughnessy, H. (Ed.) (1994). Collaboration management: New project and partnering skills and techniques. Chichester, NY: Wiley

Spinner, M. P. (1991). Elements of project management: Plan, schedule and control (2nd ed.). Englewood Cliffs, NJ: Prentice Hall.

Spinner, M. P. (1996). Project management: Principles and practices. Upper Saddle River, NJ: Prentice.

Thomsett, M. C. (1990). The little black book of project management. New York: AMACOM.

Turtle, Q. C. (1994). Implementing concurrent project management. Englewood Cliffs, NJ: Prentice.

Weiss, J. W. (1992). 5-phase project management: A practical planning & implementation guide. Reading, MA: Addison.

Wheelwright, S. C. & Clark, K. B. (1995). Leading project development: The senior manager’s guide to creating and shaping the enterprise. New York: Free Press.

Williams, P. B. (1996). Getting a project done on time: Managing people, time, and results. New York: AMACOM.

Electronic Resources

The following general Internet World Wide Web resources may be of use to you in this course. Please be aware that Web addresses change from time to time.

Amazon.com Earth’s biggest bookstore

http://www.amazon.com

BRINT- A Business Researcher’s Interests

http://www.brint.com

Business Process Reengineering Online Learning Center

http://www.prosci.com/index.htm

CNN Interactive News

http://www2.cnn.com/index.html

EINet Galaxy: Business and Commerce subject based list and a search tool

http://www.einet.net/galaxy/Business-and-Commerce.html

WWW Business Related Resources

http://sbe.d.umn.edu/resource/resource/html

Procurement & Purchasing

Purchasing Management Association of Canada    http://www.bci-pmac.bc.ca/

A not for profit organization founded in 1920, dedicated to the recognition of management

through excellence in education, research and ethical standards.

NAPM - Silicon Valley’s Purchasing Profession Purchasing CATegory

http://catalog.comp/napmsv/purcat.htm

Purchasing Information    http://www.bris.ac.uk/Depts/Bursar/Purchasing/purch.html

Purchasing Information Technology and Communications

http://www.qgm.qld.gov.au/purchasingpolicy/quickguide/pitt-toc.htm

Purchasing    http://profdev.sjsu.edu/web-dbgen/programs/p23.html

Implementing a vendor managed inventory program.

Purchasing 101    http://www.yorku.ca/admin/purchase/staff.htm

Managing Risk in Purchasing    Http://www.qgm.qld.gov.au/purchasingpolicy/quickguide/mrip-toc.htm

Purchasing and Receiving Department Home Page    http://www.aus.fsu.edu/purch/index.htm

Group Purchasing Services    http://www.hss.org/group.html

International

Global Trade Center (Features international trade, business opportunities, import export mail order and home based business)

http://www. Tradezone.com

International Association for Business and Society

http://cac.psu.edu/~plc/iabs.html

Writing Resources

The APA Publication Manual Crib Sheet

http://www.gasou.edu/psychweb/tipsheet/apacrib.htm

Bibliographic Formats for Citing Electronic Information.

http://www.uvm.edu/~ncrane/estyles

Citing Electronic Sources Part of the Purdue University On-Line writing Lab

http://owl.english.purdue.edu/files/110html

Search Engines

Alta Vista Technology, Inc.  http://www.altovista.com

Dogpile: A Multi-Engine search Tool    http://www.dogpile.com

Conducts searches using a number of search engines and will show you which ones produce the best results.

Excite  http://www.excite.com/

InfoSeek http://www2.infoseek.com/

InfoSeek is a comprehensive and accurate WWW search engine. You can type your search in plain English or just enter key words and phrases.

Lycos http://lycos.cs.cmu.edu/

This search engine, served by Carnegie Mellon University, will allow you to search on document titles and content. The Lycos index is built by a Web crawler that can bring in 5000 documents per day. The index searches document title, headings, links, and keywords it locates in these documents.

Webcrawler http://webcrawler.com/

This engine allows searches by document title and content. It is part of the Web crawler project, managed by Brian Pinkerton at the University of Washington which collects documents from the Web.

Yahoo http://www.yahoo.com/

A popular, up-to-date and efficient guide to the on-line world.

PM 510

###### Course: Contract Management in Project Management: Procurement

Delivery Mode:    Classroom

The materials and activities described below pertain specifically to the Classroom mode of instructional delivery for this course. Please be sure that this document matches the mode of delivery for which you have registered, as materials and assignments for each delivery mode may differ.

Overview of Course Activities and Grading

Please consult with your instructor and the current City University Catalog for guidance in determining your decimal grade.

The grade you receive for the course will be derived using City University’s decimal grading system, based on the following:

Case # 1 (from Dobler)	30%

Case # 2 (from Dobler)	30%

Final Examination	40%

TOTAL	100%

The following components of your written assignments should be carefully checked prior    to your submission:

Completeness and Accuracy	Citations and format

Sentence Structure 	Margins

Proper punctuation	Copy Quality

APA format	Quotations

General writing style	Spacing

Neatness	References

Spelling

Explanation of Assignments

Case Studies

Preparing Your Case Study

A case study analysis is designed to help sharpen your analytical skills.    The strongest way to analyze a case is to apply a variation of the scientific method.    This method of analysis is simply a logical approach that typically includes six basic steps:

Step 1:    Problem Definition

A case seldom involves one clear cut problem    Your task is to:

- Determine the symptoms that require immediate attention

- Identify the fundamental issues and causal factors giving rise to these symptoms

It is important to separate the immediate problems from their more basic sources.    For example an immediate problem may be a high rate of absenteeism, while the more fundamental issue may be a poor motivational climate.    How you define a problem in a large measure determines how you go about solving it.    A short term solution for absenteeism is likely to be different from solutions which attempt to deal with the motivational climate.

Step 2: Justification for the Problem definition

In this step you must review the available information.    You may need to make inferences to fill in gaps.    Clearly label what is inference and what is factual.    Do not be afraid to assume, but clearly state the assumptions you are making.    You    can best make assumptions on the basis of your knowledge of what typical managerial practices are like and they should be consistent with the actual facts you d have about the case.    Managerial decisions are always based on limited information.    Practicing managers find that many of their decisions must be made quickly on the basis of these factions and interpretations of events and processes believed to be justifiable.

Step 3:    Alternative Courses of Action

Be creative.    Jot down ideas as they come to you.    List as many ideas as you can without evaluating them of censuring.    You can always cross out inappropriate ideas later.    At this point let your imagination take over.

Step 4.    Evaluation of Alternatives

Look critically t your alternatives from Step 3.    List advantages and disadvantages of each alternative in terms of criteria that seem mot important.

Step 5:    Review

Reread all your notes and think.    This may be a good time to let the case sit for awhile.    Get back to it later when have hand an opportunity to digest all the data.

Step 6:    Draw Conclusions and Make Recommendations/Decisions

Select the best alternative or combination of alternatives and explain/justify your choice.    Include specifics about the implementation of your recommendation such as who should to what, when and how.

Source: Myers, T., Myers G. (1982) Managing by Communication: An Organizational Approach. New York: McGraw.

Grading Criteria for - Case Studies

Problem definition	10%

Justification for problem definition	10%

List of alternative courses of action	15%

Evaluate alternatives	30%

Draw conclusions, make recommendations/decisions	25%

Grammar/Spelling/Punctuation	10%

TOTAL	100%

Final Examination

Your instructor will provide the grading criteria for your final examination and answer all examination questions.

Recommended Course Outline

Course Outline

| Session | Topic | Assignment |  |
| --- | --- | --- | --- |
| 1 | The Functions of Purchasing and Supply Management | Part 1 | Dobler & Burt |
| 2 | Buying in the Coming Global Economy The Generation of Requirements | Chapter 1 Part 2 | Hickman Dobler |
| 3 | Sourcing Finding the Right Supplier | Part 3 Chapter 2 | Dobler Hickman |
| 4 | Special Purchases | Part 4 | Dobler |
| 5 | Customs, Culture, and Caution Negotiating Outside Your Own Culture | Chapter 3 Chapter 4 | Hickman Hickman |
| 6 | Contract Administration Individual Case Study | Part 5 | Dobler |
| 7 | Materials Management Activities Holding Down the Cost of Importing: Shipping and Customs | Part 6 Chapter 5 | Dobler Hickman |
| 8 | General Management Responsibilities Group Case Study | Part 7 | Dobler |
| 9 | Managing Payment to Minimize Cost and Risk Managing the Relationship for Peak Performance | Chapter 6 Chapter 7 | Hickman Hickman |
| 10 | Final Examination | Your instructor will provide examination information and answer examination questions. |  |