Chapter 8, "Achieving Results - Principles for Success as a Project Manager"

A common problem is getting so caught up in putting out fires [Covey's "addiction of the urgent"] that we lose the big-picture perspective.    This chapter is about the big-picture view of the project management process as it pertains to information-age projects, and some very rudimentary principles to keep in mind.    [Bet he's going to talk about high-leverage activities and Quadrant II].

RUDIMENTARY PRINCIPLES    ('5 basic principles')

- Be conscious of what you're doing, don’t be an accidental manager.    Learn PM theory and practice, realize you don't often have direct control (and thus need better tools), don't sulk or blame others.    Know your goals and the PM process, focus on being a professional and the PM's litany:

"I am a project professional.    I work on projects.    Projects are undertakings that are goal-oriented, complex, finite, and unique.    They pass through a life cycle, which begins with project selection and ends with project termination."

- Invest heavily in front-end spadework; get it right the first time.    We leap before we look due to being results-oriented, and ignore basic steps.    Trailblazers often achieve breakthroughs, but projects need forethought.    Projects are complex, and the planning, structure, and time spent with stakeholders are required for success.    Doing things right takes time and effort, but is much cheaper than rework.

- Anticipate the problems that will inevitably arise.    Most problems are predictable.    Well-known examples (the first 3 from matrix org's) are:

- Little direct control over staff, little staff commitment to the project.

- Staff workers are not precisely what we want or need.

- Functional managers have different goals, and these will suboptimize the project.

- Variances to schedule and budget will occur, and customer needs will shift.

- Project requirements will be misinterpreted.

- Overplanning and overcontrol are as bad as underplanning and weak control.

- There are hidden agendas, and these are probably more important than the stated one.

- Go beneath surface illusions; dig deep to find the real situation.    Don't accept things at face value.    Customers usually don't understand their own needs (even if they think so) and there are hidden customers you must also integrate.    Robert Block (see chapter 1) suggests a series of steps:

- Identify all the players, in particular those who can impact project outcome.

- Determine the goals of each player and organization, focusing on hidden goals.

- Assess your own situation and start to define the problems.

- Be as flexible as possible; don't get sucked into unnecessary rigidity and formality.    PM is the reverse of Fermi's 2nd law: we're trying to create order out of chaos.    But in this effort:

- More formal structure (& bureaucracy) doesn't necessarily reduce chaos.    Need flexibility to bend (not break) to deal with surprises, esp with intangibles of amorphous information-age projects.

- Goal is to have both order and flexibility at the same time.

- Heavy formality is appropriate on large budget or low-risk projects with lots of communication expense and few surprises.    Information-age projects have a low need for this because they deal more with information and intangibles, and have a high degree of uncertainly.

LAST WORD

This book is a travel guide and roadmap, plus a repair guide that also focuses on preventive maintenance.    Wandering through the PM terrain is dangerous to the naïve, in this land things can and will go wrong.    The rewards and satisfaction are also great if you like the challenge of creating order out of chaos.

Learning objectives:

- Describe the characteristics of a project organization.

- Distinguish the basic characteristics of a project organization from those of a conventional oriented, functionally aligned organization.

- Evaluate the need for a formal business plan

- Distinguish between strategic planning in an enterprise and tactical business planning as it applies to a project.